|  |  |
| --- | --- |
| Date | Finish |
| 23/10 | Collect the templates  [Admin, Company, Individual,  team work => template]; |
| 27/10 | 1-finish the authentication  2- finish the database structure  3-finish the database migration  4-finish put the admin Control panel  5-finish put the Company & individual Control Panel |
| 29/10 | 1-finish the team Work View For the Company  2-finish the company Account system  [Add, Update, Delete => team works Account]; |
| 1/11 | 1- finish the bmc template  2- finish the main info view  3- create the bmc main controller  4- view the bmc by user\_id  5- create the bmc content style  6-finish add the key activity  7- finish the delete key activity |
| 2/11 | 1- finish update the key activity  2- finish the options of cards  3- finish add the value proposition  4- finish the value proposition  5- finish update the value proposition |
| 6/11 | 1- finish make the dynamic [ JS ] function for add, delete and update the BMC canvas Fields  2- finish add the Customer Relationship  3- finish delete the Customer Relationship  4- finish update the Customer Relationship  5- finish add the Key Resources  6- finish delete the Key Resources  7- finish update the Key Resources  8- finish add the Channels  9- finish delete the Channels  10- finish update the Channels  11- finish add the Cost Structure  12- finish delete the Cost Structure  13- finish update the Cost Structure  14- finish add the Revenue Streams  15- finish delete the Revenue Streams  16- finish update the Revenue Streams |
| 23/11 | 1-fix the composer and sites problem.  2- fix API for android developer  3-upload successfully the ProFessearch  4- change some fonts for ProFessearch  5- fix some problem in the add job section |
| 24/11 | 1- fix the search from the proSearch And Ilgudi Tables  2- fix some problem in the key activity  3- fix the prosearch problems in the search and the ajax search  4- fix some styles in the prosearch |
| 27/1 | 1-[fix the login](https://github.com/alaaDragneel/ilgudi/commit/1a2c43e2be9fd0fa10f6f64c0970f3bd7df62607)  2-[fix the create canvas direction](https://github.com/alaaDragneel/ilgudi/commit/737e5b4523bcc691e63e5c32e57bcfe8da8e196e)  3-[fix the add key activity](https://github.com/alaaDragneel/ilgudi/commit/2ec0ca1e1875d9397d0ca55a38488b607f1868c2)  4-[fix the key activity](https://github.com/alaaDragneel/ilgudi/commit/94fff823ee5f55eeb4f2f05d8e419c910139a7cf) |
| 29/1 | 1-finish the time line  2-finish the frontend layout  3-add the signup template  4-fix the redirect After Authentication |