Ilgudi Time Line

|  |  |  |  |
| --- | --- | --- | --- |
| Task Time | Task Description | Task Title | Task No. |
| 4 H | Make The Frontend For The Site With Icons That (شبراوي)Will Make It | Frontend | 1 |
| 8 H | Make The Login System Work With The [Linked In, Twitter, Google Plus, Facebook] | Log In | 2 |
| 2 H | Make The Sign Up System With 2 Deferent Forms For The Company User Type And The Startup Type. | Sign Up | 3 |
| 2H | Make The Profile To Complete All The Information | Profile | 4 |
| 8 H | Add A Popups Display That Will Use To Tell The Users About Each Tool. | Main Information | 5 |
| 16 H | This Will Be A Notification System That Will Be Used From The Ilgudi.Com To The Main Account User Type. | Notification | 6 |
| 16 H | Make An Auth.System For The Members That Will Be Related To The Main Account. | Members Account | 7 |
| Done | Make The Add/Edit/Delete Members To The Main Account The Fields Will Required:  Username@CompanyName.gudi   1. Username 2. Password 3. Reenter Password | Add Members | 8 |
| 16 H | This Will Be A System That Will Be The Messages From The Main Account To The Member Account | Messages | 9 |
| 16 H | This Will Be A System To The Main Account And The Members Account To Communicate With Each Other | Chat | 10 |