Ilgudi Time Line

|  |  |  |  |
| --- | --- | --- | --- |
| Task Time | Task Description | Task Title | Task No. |
| 4 H | Make the frontend for the site with icons that (شبراوي)will make it | Frontend | 1 |
| 8 H | Make the login system work with the [Linked In, Twitter, Google Plus, Facebook] | Log In | 2 |
| 2 H | Make the Sign Up system With 2 Deferent forms for the Company User Type and The Startup Type. | Sign Up | 3 |
| 8 H | Add A Popups Display That Will Use To Tell the users about each Tool. | Main Information | 4 |
| 16 H | This will Be A Notification System that Will BE used From the Ilgudi.com To the Main Account User Type. | Notification | 5 |
| 16 H | Make A Auth.System For the Members That Will Be related To the main Account. | Members Account | 6 |
| Done | Make the Add/Edit/Delete Members To the Main Account the Fields Will Required:  Username@CompanyName.gudi   1. Username 2. Password 3. reenter Password | Add Members | 7 |
| 16 H | This will be A system that will be the messages from the Main Account To The Member Account | Messages | 8 |
| 16 H | This will be A system To the main Account And the members Account To Communicate With Each Other | Chat | 9 |